WANGETTI STEEERING GROUP MEETING

Warrama Centre, Smithfield, Wednesday 1st December 2004

Attendance:  Warren Singleton, George Skene(Yirrganydji Traditional Owners) Bill Carrodus, Hilton Noble (Wet Tropics Management Authority), Chris Fry (Wangetti Community), Sue Foley (Wangetti Community), Greg Keith (Douglas Shire Council); Melinda Cox (Douglas Shire Councillor); Dave Hudson (Conservation Volunteers Australia); Patrick Low (Warrama CEO).

Apologies: Peter McNamara (Main Roads), Bob Jago (Douglas Shire Council), Djabugay Traditional Owners.

Follow up from Previous Meeting:

- Interpretive Advice for Signage – Lana Lopatich from WTMA to be invited to next meeting, George Skene attended and advised about Traditional Owner input.  Bill C to arrange for replacement sign at northern carpark.

- Budget – Council to discuss funding at next meeting; considerations include southern carpark will be first visitor facilities experienced by visitors travelling north in Douglas Shire; and other funding is dependent on carpark proceeding.

- Boral funding request – need budget figures for total project costs to put in letter.

- Temporary Information Shelter (northern carpark) – information to stress that it is a community project; brief description of values (including cultural) and threats; how group is addressing these.

AGENDA:

- Southern car park.

Council will decide on further funding at next meeting.  If sufficient funds are available, Bill C to seek updated quote from Freshwater Trackloading Hire, Greg/Bob to prepare formal permit applications.

- Interpretive display, northern car park.

Shelter built, to be picked up from Santarossi Engineering, Mossman.  George Skene will present ideas for TO information at next meeting.  Bill C to provide aerial photos if appropriate.

- Envirofund Grants.

Need to review reporting requirements and re-assess priorities, communicate any proposed changes to DEH.

- CVA project over Christmas/New Year break.

Dave and Sue to liaise re work program consisting of weeding, seed collection, rubbish collection.

Next meeting:  Same venue, Wednesday 5 January 2005.