WANGETTI RECOVERY GROUP MEETING

Ellis Beach Lifesavers Club, Thursday 8th February 2007.

Attendance:  Bill Carrodus, (WTMA), Chris Fry, (Wangetti Community), Bob Jago (Douglas Shire).

Apologies: Sue Foley (Wangetti Community); Peter McNamara (Main Roads); Mark Dwyer (CVA); George Skeene (Yirrganydji).

AGENDA:

      - Barricading, southern interpretive node:

Larger rocks required to prevent breaches.  Suitable rocks may be available from the upcoming Main Roads Red Cliff Point job, or bank stabilisation near Pretty Beach, Bill to arrange/follow up with MRD; also road widening project north of MRD stockpile site may provide opportunities for road verge barriers.  Bob will try to arrange for Council back-hoe to re-arrange moved rocks in the interim.

      - Budget:

Balance now $32,500 (to be confirmed before next meeting); CVA volunteer week costs plus fencing materials and installation costs have been incurred since previous balance check (~$53K).  EnviroFund grants are tied and a 3 month extension has been granted by DEW; Bill to check whether a six month extension is possible, then urgent planning will be required to determine priorities for project completion within the given timeframe.

      - Fencing:

Completed and feedback from locals is positive.

- Interpretive Shelter and Theme.

Local suppliers (Santarossa Engineering, Mossman) have provided quotes – $2,542 for larger version (kit-form) and $1975 for smaller.  These compare very favourably with kits freighted from Brisbane.  Then approvals have to be sought from Council for construction, and construction arranged; Bill to confirm that shelters are ‘minor works’ and don’t need an EPA permit.  Lana has a quote of $3,400 plus gst for the interpretive sign, layout and wording yet to be finalised (but she is working on a draft for distribution and your comments before next meeting).

- CUA Day, Sunday 4 March:

Bob to follow up with Council coordinator Kelly Morris and refer to Bill; meet at southern interpretive node 9am – 12noon.  (If we have a quorum we may be able to advance some items before next meeting).  Bill will visit Oscar (Branches Nursery) to arrange re-planting of the salvaged cycads/grass trees.

- CVA/Green Corp program:  Mark advises that a Green Corp group is able to assist on a regular basis; once immediate project priorities are decided, a program and schedule needs to be devised and coordinated with availability of CVA volunteers.

Next meeting:  Meet at Ellis Beach Surf Club 5.00 pm Tuesday 13 March 2007.