- WANGETTI RECOVERY GROUP MEETING

- Ellis Beach Lifesavers Club, Tuesday 10th April 2007.

Attendance:  Bill Carrodus, (WTMA), Chris Fry, Sue Foley (Wangetti Community).

Apologies: Peter McNamara (Main Roads); Melinda Cox (Douglas Shire);George Skeene (Yirrganydji); Lana Lopatich (WTMA).

- AGENDA:

      - Budget:

Envirofund grant remaining funds to be used for interpretive display and CVA volunteer work program to weed, seed-collect and plant out any remaining local provenance seedlings the during this Wet season.  Bill/Sue to follow up with Mark to arrange CVA volunteers, and some follow up maintenance work from Green Corps workers.  Bill will visit Oscar (Branches Nursery) to arrange re-planting of the salvaged cycads/grass trees – to be planted within island of car park and guinea grass to be left as a shelter screen to minimise pilfering.

- Interpretive Shelter and Theme:

Lana’s first panel distributed for editing, comments required before next meeting.  Panels will be placed along one side of the larger shelter.  Council (Peter Clark) has ordered shelter kit designs together with tables and seating.  EPA advised an exemption certificate could not be issued and a full development application will have to be submitted.  A site meeting (proposed for 4.30pm at southern car park, Thursday 26 April) to be held to confirm siting of shelters and future shelters at northern car park before application is submitted.

- Other business:

    - Rifle Range development activity – erosion control works are being carried out on internal access tracks.

    - Informal access track opposite southern car park entry – provides access for inappropriate activities (Raves); MRD to be approached to reinstate table drain during maintenance to prevent access.

- Next meeting:  Tuesday 8 May 2007 (venue, time tba).