WANGETTI RECOVERY GROUP MEETING

Ellis Beach Lifesavers Club, Tuesday 13th March 2007.

Attendance:  Bill Carrodus, (WTMA), Chris Fry, Sue Foley (Wangetti Community), Bob Jago (Douglas Shire), Peter McNamara (Main Roads).

Apologies: Mark Dwyer (CVA); Melinda Cox (Douglas Shire);George Skeene (Yirrganydji); Lana Lopatich (WTMA).

AGENDA:

      - Budget:

Figures yet to be confirmed but it appears we have enough for purchase and construction of shelters from Council allocation, and sufficient from Environfund grant for interpretive display and some CVA volunteer work to prepare the site for planting up during this Wet season.  Bill to follow up with Mark to arrange CVA volunteers, and some follow up maintenance work from Green Corps workers.  Sue to check on available plant stock from Council Nursery and to liaise with Mark and arrange for some site supervision regarding planting layout and weeding priorities.  It would also be desirable to arrange for the planting of some advanced shade trees for the northern car park.  Bill will visit Oscar (Branches Nursery) to arrange re-planting of the salvaged cycads/grass trees and further liaise with Main Roads to prepare for further salvage with upcoming projects.

- Interpretive Shelter and Theme.

Council (Peter Clark) advise that shelter kit designs from Santarossa’s are suitable as Council has used these before.  As they do not fall within the definition of ‘minor works’ under EPA’s Coastal Management legislation, an exemption certificate will have to be sought as they are to be positioned within the erosion prone zone.  Bill to prepare supporting information and submit through Council.  If not approved, we may have to re-locate the shelters within the road reserve (border of erosion prone zone).  Council to proceed to order the kits as Santarossa’s advise a 4 week supply period.

Lana has commissioned the layout and artwork for the interpretive panel, wording yet to be finalised, draft for distribution and your comments before next meeting.

- CUA Day, Sunday 4 March:

We had a good turnout, 10 people, and job was done by 11am (15 bags), most rubbish around the carpark, beach and foreshore areas very clean and the tracks are regenerating rapidly.

- Macalister Fire Plans:

DNR&W have prepared fire plans for the Wangetti areas – these appear to be compatible with ecological, biodiversity and infrastructure protection objectives in the area.

Next meeting:  Meet at Ellis Beach Surf Club 5.30 pm Tuesday 10 April 2007.