WANGETTI STEERING GROUP MEETING

Warrama Centre, Wednesday 15th June 2005

Attendance:  Bill Carrodus, (WTMA), Chris Fry, Sue Foley (Wangetti Community), Kay Sheehan (Conservation Volunteers Australia), Melinda Cox (Douglas Shire).

Apologies: Lana Lopatich, Hilton Noble (WTMA), Warren Singleton, George Skene (Yirrganydji Traditional Owners), Peter McNamara (DMR), Greg Keith, Bob Jago (Douglas Shire).

AGENDA:

- Previous Minutes:

    - Envirofund Reports (require financial reports); Greg and Bill to finalise.

    - Tenure Advice; Bill to request DNR&M to address meeting.

    - Barriers; further breaches have occurred, Peter to review formation.

      - Conservation Volunteers program.  Work will concentrate on preparation of the southern car park area, weed control and watering.  Erection of northern car park interpretive shelter depending on arrangements with Council regarding pick-up and delivery.  Melinda to follow up.

      - Green Reserve program.  Kay was welcomed to the group and she gave an outline of the program and advised the possibility of gaining the assistance of Green Reserve workers on a regular basis.  Sue will liaise regarding a suitable work program.

- Community Services Grant: - Chris sought clarification regarding financial arrangements for the grant; Melinda to check with Ian Barton.

- Southern car park permit.

Awaiting DNR&M permit; once approved Council is ready to complete the work if gravel from DMR stockpile is available.  The group would like to have about 15 good size cycads available for a feature display as part of the landscaping; Bill to make arrangements with Branches Nursery.

- Clean Beaches Award.  Sue advised the launch will be on 11 July and judging on 22 August.  Bill to send relevant photos for the application.

Next meeting:  Convene at Warrama Centre 4.00 pm Wednesday 20 July 2005.