WANGETTI STEEERING GROUP MEETING

Wangetti School, Monday 15th December 2003-12-16

Attendance: Cheryl Prestipino (Conservation Volunteers Australia), Peter McNamara (Main RoadsDept.), Bill Carrodus (Wet Tropics Management Authority), Sue Foley (Wangetti Community), Chris Fry (Wangetti Community), Bob Jago (Douglas Shire Council)

Apologies: Chris Neumann (Wangetti Community) Graham  Connett (Councillor Douglas Shire Council)  Graham Connett on behalf of his wife and Douglas Shire Council wished everyone involved with the Wangetti Beach Project a Merry Christmas and a safe and happy New Year.

Follow up from Previous Meeting:

- Enforcement: licence plates- Bill will follow up on this matter and liaise with Tanya Morris of Douglas Shire Council re surveillance over the Christmas- New Year period.

- Tenue Arrangements: Bill will follow up on this matter and advise at the next meeting as to the timing of the transfer from State Forest Reserve to National Park.

- Pioneer Coastcare Grant: Greg Keith (Douglas Shire Council) has completed and posted the Progress Report.

- Gaming Fund: Sue has spoken to the Low Island Preservation Society and the Wangetti Group has been invited to apply for membership of LIPS.   Sue has had a positive feedback from LIPS and Wangetti will be discussed at their next meeting.   Bob Jago is to apply for membership of LIPS on behalf of the Group.

- Interpretive Information: Bill explained that there is some very good interpretive material available.  Bill will arrange for WTMA to prepare some draft material for comment.   The Australian Rainforest Foundation has agreed in principle to support the establishment of an interpretive node at the southern carpark.

- Highway Barriers: No breaches have been reported since October 2003

- Trees for the Northern Carpark: Further stock will be obtained, but planting will not occur until after the Wet and arrangements are in place for ongoing watering.    Sue Foley has provided a list of seeds collected for revegetation work.   Bob Jago is to produce a list of additional species to be targeted for seed collecting.

- Southern Node: The postponement of the work on the southern node was discussed.  Bill is to write to the Beach Protection Authority to gain written approval for the node.    It may be possible to spend some of the recently approved Envirofund Grant on the southern mode.   Bill will check the conditions on the Environfund Grant and advise the next meeting.

- Conservation Volunteers Australia: Cheryl advised that the CVA has a team of eight people plus a supervisor who will carry out work on the 29th, 30th, 31st 2003 & on the 2nd January 2004.   Bob is to obtain a map suitable for weed mapping and forward to Cheryl.    Bob is also to check with DSC Environmental Health Officers re the disposal of any “sharps” found during the clean up.   CVA will concentrate on rubbish removal, weed removal, weed mapping & seed collecting.  CVA will stockpile all rubbish collected for later removal by DSC.

- Publicity: Bill advised on the possibility of the Australian Rainforest Foundation establishing a display at the Hartleys Crocodile Adventures.   This display may be able to raise funds from donations made by visitors to the centre.    A portion of these funds would be allocated to the Wangetti Recovery Group.   This proposal was met with some caution by some members of the group and Bill was asked to obtain all the necessary information on the proposal before it was considered by the group.

Bill is to organise publicity re the clean up by Conservation Volunteers Australia.

- Budget:  Bob is to arrange for a detailed account, which shows how all funds have been expended.

- Next Meeting:  Monday 2nd February 2004