WANGETTI STEEERING GROUP MEETING

Wangetti School, Tuesday 18th May 2004

Attendance:  Bill Carrodus (Wet Tropics Management Authority), Chris Fry (Wangetti Community), Chris Neumann (Wangetti Community), Greg Keith (Douglas Shire Council), Kevin Gilligan (Cairns Hang-Gliders); Cheryl Prestipino (Conservation Volunteers Australia); Peter McNamara (Main Roads), ? (Teacher from Wangetti).

Apologies: Melinda Cox (Douglas Shire Council); Sue Foley (Wangetti Community), Bob Jago (Douglas Shire Council), Hilton Noble (WTMA), Warren Singleton, George Skene, Brian Singleton, Clayton Enoch, Barry Hunter (Traditional Owners);

Follow up from Previous Meeting:

- Tenure Arrangements:  Bill will seek through Council to transfer the Recreation Reserve to a tenure with a higher order of protection under the Nature Conservation Act.

- Gaming Fund: Chris Neuman has arranged membership of LIPS on behalf of the Recovery Group with the view to applying for Gaming funds under LIPS sponsorship.  Possibly apply for Quad-bike to aid maintenance activities.

AGENDA:

- Southern car park.

Available funds for car park establishment estimated at $16,880.

Ken Costin (from the Hang-Gliders) has provided a quote for $32,600.

Further corporate sponsorship of the project is required.  Group has written to Douglas Shire seeking their further support to complete this section.

- Interpretive display, northern car park.

Bill obtained a quote for a small shelter of $990 from Santarossi Engineering, Mossman; Hilton will liaise with Yirrganydji representatives for their input, so initial drafts can be considered by the group.  Purchase of the structure can be done before 30 June to expend the DSC grant.

- Envirofund Round 2 Grant.

Group was successful for a further grant of $23,660.  This raises the pressure to complete the southern carpark to allow rehabilitation aspects to commence next wet season.  Pioneer to be contacted re corporate sponsorship (Bill).

- Maintenance of plantings.

Local community will have great difficulty watering the plants without assistance.  Chris N will investigate the cost of a longer hose adaptable for the Fire Unit.  Cheryl will see if CVA component can be arranged once per month instead of 2 weeks straight; Chris F will canvas locals to see if there is enough interest to assist on alternate weekends through the dry season.  Kevin will seek assistance of the Hang-Gliders with a water truck and volunteers to fill any gaps.

- Maintenance General.

Two main signs need replacing (spares should be at DSC depot); boulders need to be repositioned at the southern carpark; and the new gate installed at the northern carpark.  These measures should expend more of the DSC grant prior to 30 June.  Greg to follow up.

- Council Environment Awards.

Greg advised about Councils award system and it was seen as an opportunity to raise the profile of the project.  Chris F will prepare a nomination.

- Next Meeting:  Tuesday 8th June 2004

- Next Chair:	Peter McNamara.