WANGETTI STEEERING GROUP MEETING

Warama Centre, Wednesday 18th May 2005

Attendance:  Bill Carrodus, Hilton Noble (WTMA), Chris Fry, Sue Foley (Wangetti Community), Mark Dwyer (Conservation Volunteers Australia), Peter McNamara (DMR)

Apologies: Lana Lopatich, (WTMA), Warren Singleton, George Skene (Yirrganydji Traditional Owners).

AGENDA:

- Community Services Grant: - The application for a water tanker/trailer was successful and Chris is preparing final paperwork.

- Envirofund Reports:  Bill and Greg still to compile.

- Southern car park permit.

Awaiting DNR&M permit; once approved Council is ready to complete the work if gravel from DMR stockpile is available.  Peter to confirm.

- Tenure review.

Bill to invite DNRM spokesperson to outline options under Lands Act.

- Additional Highway/Car park Barriers.

Recent berm work may be too low to be sufficient deterrent –may need trench behind; if DMR cannot replace boulder at southern car park, we will have to ask Council.  Important to complete prior to school holidays (17 June).  Peter to follow up.

- Financial Update.

Greg will ensure the funds committed by Council to the project are carried over to the next financial year.

- Conservation Volunteers program.

Mark and Sue to liaise and establish program of weed control, plant watering, site preparation in anticipation of start of car park relocation, erection of signs and northern interpretive shelter.

Next meeting:  Convene at Warama Centre 4.00 pm Wednesday 15 June 2005.