WANGETTI RECOVERY GROUP MEETING

Southern Carpark, Wangetti, Wednesday 22nd February 2006.

Attendance:  Bill Carrodus, (WTMA), Chris Fry, Sue Foley (Wangetti Community), Greg Keith (Douglas Shire), George Skene (Yirrganydji Traditional Owner), Peter McNamara (MRD); Steve McDermott (FNQ NRM).

Apologies: Melinda Cox (Douglas Shire), Mark Dwyer (Conservation Volunteers Australia), Lana Lopatich (WTMA), Warren Singleton (Yirrganydji Traditional Owner), Djabugay Traditional Aboriginal Corporation.

AGENDA:

Previous minutes:

- Southern Carpark:  All permits were approved and majority of work has now been completed.

- Traditional Owner involvement:  George Skene conducted a cultural heritage survey of the site prior to clearing.  Possible midden area has subsequently been identified.

- Community Natural Resource Awareness grant applications were not successful.

Minutes:

      - Landscape and Fencing Plan, Southern car park.

Route of track(s) to beach decided; initially along perimeter of rock barrier, then to north of swale along former car track.  To be flagged to avoid revegetation planting and eventually fenced to reduce track braiding.  Seek advice from Bob Jago regarding suitable plant species, Sue advises local provenance stock available.  Bill to contact CVA for assistance with revegetation project, Wangetti community will arrange for follow-up maintenance, Greg will arrange for spraying of weeds.  Larger unused rocks to be stockpiled near the southern entrance for use on future breaches, when the backhoe is made available for highway and northern carpark breaches.  Rocks along first dune to be left in place.  Chris Neuman to flag areas where trenching required along highway to guide backhoe operator.  Finishing work on southern carpark to be completed when sufficiently dry.  Drainage pipe to be placed under entrance driveway, Bill to contact MRD to arrange for barrier berm along highway to prevent short-cutting and reduce dangerous egress.

- Interpretive Shelter and Theme.

Bill to contact local suppliers (Santarossi’s) to see whether shelter style may be manufactured locally at a comparable cost.  Lana to begin development of theme in consultation with George.  To be sited roughly in grove of Pandanus so partially shaded but still in view from highway and centrally located.

- Clean Up Australia Day activity.

Proposed for Saturday 4 March, Greg to arrange kit from CUA.

- Unauthorised Clearing of Reserve near northern car park.

Bill and Greg to investigate formally.

- FNQNRM Coastal & Marine Coordinator.

Steve introduced himself and described his role to the group, he will alert the group to relevant funding grants.

Next meeting:  Convene at Warrama Centre 4.00 pm Wednesday 29 March 2006.