WANGETTI RECOVERY GROUP MEETING

Warrama Centre, Wednesday 24th August 2005

Attendance:  Bill Carrodus, Hilton Noble (WTMA), Chris Fry, Sue Foley (Wangetti Community), Peter McNamara (DMR), Katie Byfield (Conservation Volunteers Australia), George Skene (Yirrganydji Traditional Owners), Greg Keith (Douglas Shire).

Apologies: Lana Lopatich (WTMA), Warren Singleton (Yirrganydji Traditional Owners),, Melinda Cox, Bob Jago (Douglas Shire), Mark Dwyer, Dave Hudson (Conservation Volunteers Australia), Djabugay Traditional Aboriginal Corporation.

AGENDA:

      - Southern car park permit.

DNR&M permit could be delayed until Christmas; Chris will contact Jason O’Brien, Bill will ask Josh to follow up with Mark Cranitch (DNR&M, Tvl).  If the permit cannot be issued before this time, we should consider revising the layout to avoid any vegetation clearing apart from weeds.

- Clean Beaches Award.  Conservation Volunteers/Green Reserve completed a clean-up and weeding with Sue’s advice and assistance.  Sue will continue to liaise with CVA re ongoing program in the coming weeks.

- Queensland Land Care Awards.

Group received an award, details yet to be advised (David Foster may have information).  Ghost-netting project in Gulf won the category.

- Small Equipment Grant.

Trailer has been delivered, Mark Hollands is fitting it out as a contribution to the project.  Bill will arrange for logo decals to put on the trailer.

- Nomination to Membership of FNQ NRM Ltd.

Membership information was circulated and the Group decided Bill and Chris should be nominated, all members may attend meetings but the group has only one vote.

- Envirofund Reporting.

Greg has received the reporting format and has requested financial audit information from Council.  He will contact Environfund representatives to advise them we will be submitting outstanding reports shortly.

- Community Natural Resourc Awareness Activity Grants.

Applications circulated, ideas eg completion of website, to be brought to next meeting.

Next meeting:  Convene at Warrama Centre 4.00 pm Wednesday 28 September 2005.