WANGETTI RECOVERY GROUP MEETING

Warrama Centre, Tuesday 26th July 2005

Attendance:  Bill Carrodus, (WTMA), Chris Fry, (Wangetti Community), Peter McNamara (DMR).

Apologies: Lana Lopatich, Hilton Noble (WTMA), Warren Singleton, George Skene (Yirrganydji Traditional Owners),), Greg Keith, Melinda Cox, Bob Jago (Douglas Shire), Sue Foley (Wangetti Community), Mark Dwyer, Dave Hudson (Conservation Volunteers Australia).

AGENDA:

- Previous Minutes:

    - Envirofund Reports (require financial reports); Greg and Bill to finalise.

    - Tenure Advice: Bill has requested DNR&M to address meeting.

    - Barriers; further breaches have occurred, Peter to ask maintenance crews to check.

      - Southern car park permit.

Awaiting DNR&M permit; once approved Council is ready to complete the work.  Council has confirmed carry-over of funds in writing.  Peter to seek formal consent to use some of the gravel from DMR stockpile.  Bill to seek assistance from Cairns Hillslopes Fire committee to burn off site prior to commencement of works.

- Clean Beaches Award.  Sue advised judging will be on 24 August.  Will require removal of rubbish (old boat shell at northern car park etc); Sue to seek assistance from Hang-Gliders and/or Council.  Bill to check if Conservation Volunteers/Green Reserve available to tidy up/assist in site preparation for southern car park construction.  Sue to liaise further with Kay re ongoing Green Reserve program.

- Queensland Land Care Awards.

Group has made final list for awards, however announcement will be at NRM Conference in Barcaldine, unlikely we can attend.

- Small Equipment Grant.

Trailer has been ordered; Chris will arrange purchase order through Ian Barton, Mark Hollands will pick the trailer up.

- Website.

Final comments to Chris N; check proper acknowledgements for ‘flash’ introduction; to be updated with recent awards.

Next meeting:  Convene at Warrama Centre 4.00 pm Wednesday 24 August 2005.