WANGETTI RECOVERY GROUP MEETING

Warrama Centre, Wednesday 28th September 2005

Attendance:  Bill Carrodus, Lana Lopatich (WTMA), Chris Fry, Sue Foley (Wangetti Community), Greg Keith, Melinda Cox (Douglas Shire), Mark Dwyer (Conservation Volunteers Australia).

Apologies: Hilton Noble (WTMA), George Skene, Warren Singleton (Yirrganydji Traditional Owners), Peter McNamara (DMR), Djabugay Traditional Aboriginal Corporation.

AGENDA:

Previous minutes:

- Landcare Award:  Highly commended certificate, circulated for information, to be framed.

- Trailer:  Now fully operational, demonstration conducted; Bill to arrange logos and signage.

- NRM FNQ:  nomination forms sent.

- Envirofund Reports:  Greg to email draft to Bill for additional comments.

Minutes:

      - Southern car park permit.

DNR&M permit inspection arranged for Friday 30 Sep 05; timing of approval process to be determined then reported to Group.

      - Further track intrusions.

Options to prevent ongoing incursions discussed included installing a cable fence (Brian Lees from Douglas SC to provide estimated costs); trenching behind berms, either at each breach, or full length – this will require concurrence of Dept Main Roads as works will be within Road Reserve (Bill to discuss with Peter McNamara on his return, then advise Group out-of-session).  Preference is to delay works until car park commences and use plant involved there to save costs, however if this is delayed further illegal use of tracks will cause further degradation.  Review following meeting with DNR&M permit staff, and advice from DMR; Bill to advise.

- Community Natural Resource Awareness Activity Grants.

Applications close 28 October 2005.  Lana will assist in preparing application for artwork, graphic design and layout costs for interpretive shelters.  Chris will prepare application for web preparation costs.

- Northern Australia Environment (correct name?) Grants.

Chris will prepare an application for priority weed control involving Conservation Volunteers Australia to remove priority weeds from the Reserve.  CVA contribution to the project (18 days this FY) is to be recorded as part of the in-kind matching funds for the Envirofund grants.

- Illegal Activity.

Melinda will check if appropriate permits have been issued for commercial hang-gliding training on the dunes; vegetation clearing and water extraction from Hartleys Creek by Wangetti School on the adjacent Road Reserve outside the WHA will be followed up by Peter.

Next meeting:  Convene at Warrama Centre 4.00 pm TBA.